LAB 2

Agile Backlog Creation & Sprint Simulation in Jira

NAME:SHREE VERDHAN M
SRN:PES1UG24AM265

Problem Statement #25 — Municipal Solid Waste Route Optimizer

| Item | Result |
| --- | --- |
| Jira project | monekykong (SCRUM) |
| Epics | 3 |
| User Stories / work items | 5 |
| Total estimated effort | 26 story points |
| Sprints simulated | 2 |
| Final assignment items | All 5 Done |

1. Epics

| Jira ID | Epic | Purpose |
| --- | --- | --- |
| SCRUM-6 | Route Planning & Optimization | Enable the sanitation supervisor to generate optimized collection routes based on bin fill levels and manually selected bins. |
| SCRUM-7 | Truck Collection Operations | Enable truck drivers to access assigned routes and record collection outcomes for each bin. |
| SCRUM-8 | Complaint Management | Enable sanitation supervisors to track and resolve citizen complaints about missed waste pickups. |

The Jira project is configured with Epic, Task and Subtask issue types. The five required User Stories were implemented as Tasks containing the required end-user User Story format and acceptance criteria, while the Epics provide the major functional themes.

2. User Stories, Priority & Story Points

| ID | User Story | Priority | Points | Epic |
| --- | --- | --- | --- | --- |
| SCRUM-9 | US-1 Generate Optimized Collection Routes | High | 8 | Route Planning |
| SCRUM-10 | US-2 Manually Include or Exclude Bins | High | 5 | Route Planning |
| SCRUM-11 | US-3 View Assigned Collection Route | High | 3 | Truck Operations |
| SCRUM-12 | US-4 Update Bin Collection Status | Medium | 5 | Truck Operations |
| SCRUM-13 | US-5 Track Missed-Pickup Complaints | Medium | 5 | Complaint Management |

Total: 26 story points. Estimates use Fibonacci-style values.

3. Jira Backlog Evidence

Figure 1. Captured Jira backlog showing the assignment work items and story-point estimates.

4. Sprint Planning

| Sprint | Selected work | Points | Final Jira state |
| --- | --- | --- | --- |
| Sprint 1 | SCRUM-9, SCRUM-10, SCRUM-11 | 16 | Closed; all Done |
| Sprint 2 | SCRUM-12, SCRUM-13 | 10 | Closed; all Done |

Figure 2. Sprint 1 planning evidence — 3 work items, 16 points.

Figure 3. Sprint 2 planning evidence — 2 work items, 10 points.

Live Jira verification confirmed SCRUM-9 through SCRUM-13 are all in Done, with Sprint 1 and Sprint 2 recorded as closed.

5. Burndown Charts

The Lab 2 handout requires the Burndown Chart to track work completion against the planned sprint workload. Both sprint charts were captured directly from Jira.

Figure 4. Sprint 1 Burndown Chart — 16-point sprint reaching 0 remaining points.

Figure 5. Sprint 2 Burndown Chart — 10-point sprint reaching 0 remaining points.

6. Reflection

1. Did your estimations reflect the actual effort?

The estimates were assigned using Fibonacci-style story points, considering complexity, amount of work, and uncertainty. Route generation received the largest estimate at 8 points because it combines threshold-based selection with route optimization. The smaller operational features were estimated at 3–5 points. All 26 planned points were completed across the two simulated sprints.

2. Was your backlog well-prioritized?

Yes. Route-planning capabilities were assigned High priority because they are central to the waste-collection workflow. Driver collection-status tracking and missed-pickup complaint management were assigned Medium priority because they follow the core route/collection flow.

3. How did your simulated sprint align with your plan?

The work was split into two one-week sprints. Sprint 1 focused on route planning and route visibility (16 points), while Sprint 2 focused on collection-status tracking and complaint management (10 points). Jira records show both sprints closed and all five assignment work items in Done.

4. What insights did the burndown chart give about your team’s capacity?

Both Burndown Charts reached zero remaining work by the end of their respective sprints. This indicates that the simulated workloads were achievable. The exercise provides a preliminary capacity reference of 16 points for Sprint 1 and 10 points for Sprint 2; in a real project, several sprints of historical data would be needed before treating this as stable velocity.

7. Final Jira Verification

| Requirement | Verified result |
| --- | --- |
| Epics | SCRUM-6, SCRUM-7, SCRUM-8 created |
| User Stories | SCRUM-9 to SCRUM-13 created with User Story wording and acceptance criteria |
| Priorities | 3 High, 2 Medium |
| Story points | 8 + 5 + 3 + 5 + 5 = 26 |
| Sprint 1 | Closed; SCRUM-9/10/11 Done; 16 points |
| Sprint 2 | Closed; SCRUM-12/13 Done; 10 points |
| Burndown evidence | Sprint 1 and Sprint 2 charts captured |

SUMMARY SC

ACTIVE SPRINT BOARD